Warren County Construction Projects as of 4/9/26

HMA Resurfacing Project on G76 Hwy:

Warren County HMA Resurfacing Project HDP-C091(143)- -6B-91 on G76 Hwy. from New Virginia City Limits East to Hwy. 69. Project has been awarded to Inroads Paving of Des Moines, IA. Culvert lining is scheduled to begin Spring of 2026. Expect construction delays and possible lane closures for this work. Milling and Paving is scheduled to begin July, 2026. Expect delays with lane closures and pilot cars during this phase of construction.

Bridge Replacement Project on 20th Ave. Sec. 20, T75N – R25W:

Bridge Replacement Project BROS-C091(144)- -8J-91 located on 20th Ave. 0.8 mi. South of G50 Hwy. over Painter Creek. Project is currently in the design phase and scheduled for a late fall letting in 2026.

Bridge Replacement Project on R57 Hwy. Over North River, Sec. 20, T77N – R24W

Bridge Replacement Project HDP-C091(137)- -6B-91 located on R57 Hwy. over North River. Contract has been awarded to Herberger Construction Co. of Indianola, IA. Project is currently under construction and is anticipated to be complete sometime around August of 2026. R57 Hwy. is currently closed to thru traffic at the bridge, and a detour route has been established.

Local Timber Box Culvert Replacement Project on 50th Ave. Just South of Fillmore St.

Local Timber Box Culvert Replacement Project located on 50th Ave. just South of Fillmore Street. Project is scheduled to begin as soon as the weather will allow. Road will be closed to thru traffic with no detour route. Estimated closure time will be one month.

Local Bridge Replacement Project on 220th Ave. Sec. 27, T76N – R22W:

Local bridge replacement project located on 220th Ave. over Branch of Coal Creek, approximately 0.6 miles South of Hwy. 92. This project has a tentative start time of late fall of 2026. Project is in the design phase. 220th Ave. will be closed to thru traffic with no detour route. Estimated closure time will be 2 – 3 months depending on weather.

Bridge Replacement Project on 65th Ave. Sec. 13, T75N – R25W:

Bridge Replacement Project BROS-C091(142)- -5F-91 located on 65th Ave. 0.6 mi. South of Monroe St. over Branch of South River. Project has been awarded to Herberger Construction of Indianola, IA. Project is currently under construction and is anticipated to be complete sometime around June of 2026. 65th Ave. is closed at the bridge. No detour route has been established.